Processes

---
What are they?

---
Why do we need them?

---
Imagine that you want something
ready made, off the shelf

---
shop around
touch and feel
try it
talk to people using it

---
Now imaging wanting to buy something
custom made

---
Will it be what I want
When will I get it
What will I have to pay

---
Lots of uncertainties
Lots of anxieties
How do you decide?

---
What's the cost of an error?

---
Factors:
Stage of induction
Stage of discovery

---
What is the cost of the effort to correct the error?

---
How much at which stage?
Can we save over all cost
by re-distributing effort in different stages?

---
What is the cost of a change?

---
We can't avoid change!
Caused by ambiguity
Caused by error
Change in need
Change in technology
Change in environment – competition...

---
We need some systematic way
of approaching the problem.
Need not be the same for all problems
Expect it to be similar for similar class of problems

---
What do we need to do systematically?

---
The core steps
- Gather requirements
- Translation them into programmable concepts
- Implement them
- Ensure that the implementation meets the requirements

---
Process Models

---
Waterfall

---
V Model

---
Incremental/Iterative Process Models

---
Time Boxing

---
Spiral

---
Prototyping

---
Identify basic requirements
Develop Initial Prototype
Review
Revise and Enhance the Prototype

---
Proof of Concept

---
Visual Prototype

---
Agile Methodologies

---
Agile Methodologies

---
XP
eXtreme Programming

---
Pair Programming

---
Test Driven Development

---
Continuous Integration

---
Refactoring

---
User Stories

---
"As a <role>, I want <goal/desire> so that <benefit>"

---
"As a <role>, I want <goal/desire>"

---
Scrum

---
Scrum Team
core roles are often referred to as pigs
and
ancillary roles as chickens
(after the story The Chicken and the Pig).

---
daily scrum, or the daily standup

---
    What have you done since yesterday?
    What are you planning to do today?
    Any impediments/stumbling blocks?

---
Any impediment/stumbling block identified
is documented by the Scrum Master
and
worked towards resolution outside of this meeting.
No detailed discussions shall happen in this meeting.